## Slide 1: Midge control composting progress
Adam Twose -Manager Operations
Ramsay Huang – Process Engineer

## Slide 2: Overall project
In summary, proposal is to plant all the paddocks adjacent to the Oxidation Ponds with Native plants / trees to minimise the passage of midges from the ponds to the adjacent residential areas.
International studies and local studies have confirmed this is a proven method of midge control
We have planted more than 53,000 native plants and with thousands more planned to be added over the coming years. This will also help Christchurch reduce its carbon emission.

## Slide 3: Reason Compost Spreading
The paddocks have very poor ground conditions;
  Bulldozed sand from the creation of the Oxidation Ponds
  Historic landfill with minimal cap
  Recommendation was to improve the soil to give the native plants the best chance of growth potential
  Win-win situation with the Organics Processing Plant to reduce the on-site storage inventory and enhance the vegetation planting as part of the midge control programme

## Slide 4: Paddock Identifiers
Cuthberts Paddock (No.1)
Cuthberts Paddock (No.2)
Ruru Rd Paddock
N/A (used by dog shelter)
Bridge St. Paddock
Estuary Paddock
6
5
1
2
3
4

## Slide 5: Ruru Road works
Before
After
New fence to be installed
Uncontrolled weeds are removed
Compost layer

## Slide 6: Ruru Road works
Before
After
Weeds
Tidy up and enabling work

## Slide 7: Ruru Road Toe Drain tidy up
Before
After
Stream enhancement

## Slide 8: Ruru Road Compost Spreading

## Slide 9: Planting progress (Cuthbert’s Rd No. 2)
2021
2022

## Slide 10: Planting progress (Cuthbert’s Rd No. 1)
2021
2022

## Slide 11: Planting progress (Cuthbert’s Rd No. 1)
2019
2023

## Slide 12: Current progress (Estuary Paddock)

## Slide 13: Current progress (Estuary Paddock)

## Slide 14: Current progress (Estuary Paddock)
Soil preparation
New plants
Future work

## Slide 15: Current progress (Estuary Paddock)
Native plants
  Kunzea ericoides
  Cordyline Australis
  Leptospermum Scoparium.
  Phormium Cookianum
  Dodonea Viscosa
  Coprosma Grandiflora
  Chamaecytisus palmensis
  Olearia Dartonii
  Pomaderis kumaraho
  Sophora Microphyla
  Sophora Tetraptera
  Plagianthus Regius
  Carpodetus serratus
  Coprosma Lucida
  Hoheria Sexstylosa
  Melicytus Ramiflorus

## Slide 16: Current progress (Estuary Paddock)
200 mm matured compost
100 mm mulch for weeds control
1.2 m
Routine watering during the summer
Since December, we have successfully planted approximately 2000 native plants
Approximately 1000 m2 area planted, and more to come

## Slide 17: Proposed future….
Continuing to re-apply compost 2-3 times until the source / OPP has stopped.
Plant natives as funding allows from the midge control programme, planting the areas closest to the residential areas first.

## Slide 18: Compost spreading controls
Increase frequency of site audit by CWTP staff with contractor to monitor the paddocks closely
Close monitoring of Ruru Paddocks, including:
  Suspension of composting till autumn to avoid wind dispersal
  Monitoring of wind direction and speed to minimize dispersal
Focus on strategic deposit areas, with deeper piles located away from roadways
Implementation of effective weed control
Adopt an active or proactive approach to odour management to ensure a pleasant atmosphere for the surrounding community